| Penn Theta Chapter House Capital Budget |  |  |  |
| --- | --- | --- | --- |
| Project Plan |  |  |  |
| Project | Unit | Estimated Cost | Assumptions |
| - |  |  |  |
| Gut & rebuild 2rd floor rooms | 2,500 sf * 75 $/sf | 187,500 | new demising walls |
| Gut & rebuild 3rd floor rooms | 2,500 sf * 75 $/sf | 187,500 | new demising walls |
| New windows | Bid | 100,000 |  |
| Leveling/ shoring up house | Allowance | 50,000 |  |
| Rebuild front stairs | Allowance | 50,000 |  |
| General building work | Allowance | 50,000 |  |
| Repair roof | Allowance | 10,000 |  |
| Paint house | Bid | 20,000 |  |
| New kitchen | Estimate | 50,000 |  |
| Renovate basement recreation room | 2,500 sf * 20 $/sf | 50,000 |  |
| Rebuild fireplace/reline fireplace chimney | Bid | 15,000 |  |
| Refurbish/heat fire stair tower | Allowance | 20,000 |  |
| Refurbish main floor rooms | 2,500 sf * 25 $/sf | 62,500 |  |
| Finish 4th floor | 1,000 sf * 25 $/sf | 25,000 |  |
| First Floor Ladies Room | Estimate | 25,000 |  |
| Rebuild front porches | Allowance | 100,000 |  |
| Sprinkler System | Bid | 100,000 |  |
| Electrical Rewiring 3rd floor | 2,500 sf * 10 $/sf | 25,000 | Power, telecomm |
| Electrical Rewiring 2nd floor | 2,500 sf * 10 $/sf | 25,000 | Power, telecomm |
| New heater/boiler | Bid | 10,000 |  |
| New heating distirbution system | Estimate | 10,000 |  |
| Central air conditioning | Estimate | 50,000 |  |
| Permits |  | 10,000 |  |
| Subtotal |  | $1,232,500 |  |
| General Contractor Fees @ 10% |  | 123,250 |  |
| Contingency @ 10% |  | 123,250 |  |
| Design Fee Allowance @ 7 % |  | 86,275 |  |
| Total |  | $1,565,275 |  |